## Slide 1
Activity | Product Management Outbound. Inbound |  | Project Management | Data Science & Engineering | Design, Prototype, UX | SMEs, workflow owners | Platform / enterprise architecture | Value Realization*
Define problem and success metrics* | A | C | C | C | C | R | C | C
Benchmarking and industry research*, ^ | R | R | C | R | A | C | C | 
Prioritize domain use cases | A | C | C | R | C | C | C | 
Delivery plan (scope, schedule)*, ^ | C | C | A | R | C | C | C | 
Build and integrate solution*, ^ | C | C | C | A | R | C | R | C
Data domain usage and validation | A | C | C | R | R | R | C | C
Design and usability testing*, ^ | C | A | C | C | R | R | C | 
Validation and sign off | C | C | C | R | R | A | C | C
Launch and enablement* | A | C | R | C | R | R | C | C
Adoption and value tracking* | R | A | C | C | C | R | C | R
Platform alignment and scalability | C | C | C | C | C | C | A | 
Product roadmap | C | A | R | C | C | C | C | 
A
R
C
Accountable
The single owner who signs off and is ultimately answerable for the outcome
Responsible
The person(s) doing the work to delivery the activity
Consulted
Provides input or expertise before a decision or action is taken
90 Day MVP Execution
Team
Product Management (CIO, Business)
Inbound (Stefa, Vishnu)
Outbound (Peter H)
Partners with domain SMEs to shape requirements and validate solutions
Project Manager (Sandy)
Runs planning, standups, demos, retros to drive schedule, scope, dependencies, risk. Ensures release lands on time
Data science / engineering (Roland, Bence, Anna, Jason, Isha, Sam, Abi^, Rich^, Cody^, Alex^)
Builds and integrates the solution, ensures technical feasibility, and maintains data quality and performance
Design, prototyping, UX (Cynthia, Sonal)
Ensures solution is usable and meets experience standards. Creates workflows and wireframes, leads usability testing
SMEs / Workflow owners (Peter, Lilla, Sreejith, Csilla, Betti, Vivien, Bessi, Madhukumar)
Provide domain context, test data and scenarios, validate outputs, sign off on accuracy and usability
Platform and enterprise architecture (Vasanthi, Chitra, Mike, Rich^)
Ensure alignment with enterprise standards, scalability, and integration with core systems
Value realization, commercialization, wxO support (IBMC, Peter, Christine, Jyotsna)
Ensure success against metrics, track and source in Apptio/EBM for progress, scaling decisions etc. Drive change management and user enablement. Drive alignment to commercial offerings
Notes:
IBMC will 1) drive VR/enablement 2) provide consulting support where indicated by “*” 3) augment technical resources where requested by CIO
SAP will 1) drive deployment and integration of SAP CIM 2) provide consulting support and perspective on transformation where indicated by “^”
Preliminary